# Initial Planning Meeting Notes – Agile Project

Meeting with: Professor Wang

Date: March 18, 2026

Time: 6:00 PM – 6:30 PM (CST)

Attendees: Daphnide Day, Madi Jochim, Flavio Leanos-Macias, Jacob Woerner, Blen Asgedom & Professor Man Wang

# 1. Meeting Summary

Established project foundation including product direction, team structure, and Sprint 0 expectations.

Selected web application as the platform.

Sprint 0 will define product vision, user stories, and backlog.

Agile practices (story points, velocity, task breakdown) will guide development.

Biweekly meetings required with Professor Wang.

Manual testing required; automation optional.

Project will include ~2 sprints and a final demo.

# 2. Project Setup, Tools & Product Direction

Create Microsoft Teams group for communication.

Establish regular meeting schedule.

Meet with Professor Wang every two weeks.

Schedule internal meeting before March 29, 2026.

Decide on programming languages (e.g., React, JavaScript).

Decide on database and APIs.

Develop product as a complete, long-term solution.

# 3. Agile Approach: Sprint 0, Backlog & Execution

Sprint 0 includes defining product vision, user stories, and backlog.

Backlog (likely in Excel or Trello) must include value and effort.

Prioritize by customer value first, then effort.

Story points assigned with Professor Wang (example: 5 points/story, 200 total).

Break user stories into tasks and create to-do list.

Estimate story points and team velocity.

# 4. Sprint Timeline, Roles & Testing

First sprint begins late March / early April.

Team meets independently to review progress.

Approximately 2 sprints total; final demo required.

Scrum Master: Daphnide Day

Facilitates meetings and coordination

Supports team members and removes blockers

Assists with tools and setup

Testing Approach

Manual testing (primary)

Automated testing optional

Test-Driven Development optional

# 5. Questions & Examples from the Meeting

Key Questions

What platform will we use?

What languages, databases, and APIs will we use?

How will we structure the backlog?

How often will we meet?

Should we implement automated testing or TDD?

Is the project aligned with expectations?

How should we prioritize user stories?

Examples Discussed

Story points: 5 per story, 200 total

Prioritize by value first, then effort

User stories → tasks → to-do list → velocity

Scrum Master supports and facilitates

# 6. Next Steps & Action Items

Set up Teams channel.

Finalize tech stack.

Create user stories.

Build backlog.

Schedule next meeting.

Prepare for backlog review.