Trojans Payroll Solutions – Team Meeting Notes

Date: March 15, 2026

Attendees: Daphnide Day, Madi Jochim & Blen Asgedom

Topics Covered

Individual Roles:

- Everyone needs to advise which role they are comfortable with on the team so we can get this part completed.

Repository and Development Environment

- Madi will:

  - Set up the GitHub repository

  - Create the initial folder structure in the repository.

- Everyone on the team will need to create a GitHub account if they don’t already have one.

- All team members should clone the repository and work locally in whichever coding environment they prefer (e.g., VS Code).

- When making changes to files, team members should communicate with the group to avoid merge conflicts.

- The repository will include a folder structure organized by application feature, so each feature will have its own folder.

Prototyping Technology

- The team needs to decide on a visual prototyping tool to demonstrate how the application will look.

- ProtoPie was suggested as one possible tool by Madi.

- The prototype will help demo the user interface and application flow during presentations.

- The team can explore free prototyping tools before deciding which one to use.

Project Planning and Tracking

- The team will use a shared Google Sheet or Excel file to track:

  - Project timeline

  - Sprint schedule

  - Stand-up meetings

- This document can also be used to assign story points to tasks.

- Story points indicate task complexity and priority:

  - Higher story points = more effort and resources required.

Hardware Requirements

- No additional hardware is required since the project involves developing a software application only.

Agile Methodology

- The team will follow Agile principles, recognizing that requirements and priorities may change over time.

- The project will use 2-week sprints.

- At the end of each sprint:

  - The team will present an updated iteration or demo of the application to the customer.

  - The customer will provide feedback, which will be incorporated into the next sprint.

Stand-Up Meetings

- Stand-up meetings will last up to 10 minutes.

- The team will hold at least one stand-up meeting per week to provide updates on progress and discuss any blockers.