Meeting

Date: 4-14-26

Attendees: Flavio, Madi, Jacob

Absent: Blend, Daphnide

Agenda:

- Project status update (Sprint 2)

- Timeline and deliverables

- Final project expectations

- Task coordination and dependencies

- Repository updates

Discussion:

- Timeline & Deliverables
The Sprint 2 deliverable is due April 28. The originally planned demo meeting around April 23 may not be necessary due to uncertainty about instructor attendance. Finals are expected to take place in early May, with the last final tentatively around May 8. The team agreed that the main priority is completing Sprint 2 by the due date.

- Final Project Expectations
Final project details have not yet been announced on D2L. The team discussed the possibility of contacting the professor via email but decided it is not urgent at this time. The plan is to monitor D2L for updates and adjust accordingly once more information is available.

- Project Progress
The team is currently in a strong position for Sprint 2 completion. Several components of the application are already implemented or partially implemented. Core functionality such as wage calculations, bonuses, reimbursements, and tax logic are still in progress and will directly impact later features.

Payroll runs and reporting features are dependent on the completion of these core components and cannot be fully finalized yet. Some initial work has been done on payroll run functionality to test data flow and output, but this is currently a simplified version and will require further expansion.

Infrastructure and foundational code are mostly in place, with ongoing minor adjustments and refinements as development continues.

- Task Coordination and Dependencies
Team members discussed working on remaining user stories, particularly in areas such as payroll tax and wage calculation. These areas are currently the most feasible to continue developing independently.

Some tasks are dependent on previously implemented functionality, meaning that certain team members may need to pull code from others (e.g., wage calculation logic, payroll administration code, bonus calculations).

Madi indicated she has started code for her assigned tasks but will likely rely on existing implementations for integration. She plans to continue working on their tasks over the weekend.

The team also agreed that if any major blockers arise, they should be communicated immediately so they can be addressed efficiently.

- Repository Updates
No major issues were identified with recent code pushes to the repository. Some minor adjustments were made after pulling updates, particularly related to local configuration files, schema changes, or environment-specific files.

These types of changes are expected when working collaboratively and were not considered problematic. The team acknowledged that minor inconsistencies in local environments are normal and can be resolved as needed.

- Future Work / Sprint 3
While Sprint 2 is the primary focus, the team discussed the possibility of working ahead into Sprint 3. This is considered optional. Any additional work beyond Sprint 2 can be completed if time permits, but it is not required for current deliverables.

Some interest in continuing development beyond Sprint 2, including potentially completing the application.

Course Discussion (Additional)
The group briefly discussed how this course compares to previous Software Development coursework. There is significant overlap in Agile concepts, though the Software Development course includes additional methodologies beyond Agile.

Action Items:

- Complete all Sprint 2 deliverables by April 28

- Continue development on remaining user stories (employee management, wage calculations)

- Communicate clearly when working on shared or dependent files

- Notify the team of any blockers as soon as they arise

- Monitor D2L for updates regarding final project requirements

- Optionally begin work on Sprint 3 if time allows

Summary:

The team is in a strong position to complete Sprint 2 on time. No major technical or coordination issues were identified. The primary focus remains on completing current deliverables while awaiting further guidance from the instructor regarding final project expectations.