# Sprint Zero Meeting Notes – Trojans Payroll Solutions

# Meeting Details

Meeting Type: Sprint Zero (User Story Review & Planning)
With: Professor Wang
Purpose: Review user stories, establish priorities and velocity, and convert user stories into tasks

# User Stories & Prioritization

- User stories will be sorted by priority and assigned rankings (1–4).
- Business Owner (BO) is considered the manager with admin credentials.
- Authorization levels will be assigned (Admin, Manager, Viewer).
- Professor Wang noted current items resemble functionalities and need to be written as proper user stories.
- Add an inclusive user story such as: “As a user, I want to view the main GUI so that the system is intuitive to use.”
- The web page should be included as a user story or task.
- Manager role sits between Admin and Viewer; login logic should apply to multiple user types.

# Sprint Planning & Velocity

- Initial estimate: 19 story points for Sprint 1.
- Professor Wang believes all current stories can be completed in Sprint 1.
- Adjustments will be made in Sprint 2 based on progress.
- Add more user stories but do not assign them to future sprints yet.
- Remove Sprint 3 and beyond for now.
- Sprint 1 can begin immediately after the meeting.
- Emphasis on practicing estimation and adding appropriate story points.

# Converting User Stories to Tasks

- Convert the 5 main user stories into smaller tasks.
- Add tasks to the sprint board.
- Some user stories may share overlapping tasks.
- Assign tasks and begin development.

# Documentation & Submission

- For Assignment 3: export the sprint tracker and include additional documentation and submit to D2L.

# Technical Discussion

- Madi began outlining client layer and user layer.
- Add these components to the user story list.
- A document directory has been created in the GitHub repository.
- Potential technologies: Python, JavaScript, or a combination of both.

# Team Coordination & Communication

- Communicate before making updates to the repository.
- Avoid merge conflicts and duplicate work.
- Consider color-coding overlapping tasks.
- Notify the team before starting work on a user story.

# Next Steps

- Finalize and expand user stories
- Convert user stories into tasks
- Assign tasks to team members
- Begin Sprint 1 development
- Continue practicing estimation